EduGenie

Google Gemini Powered Learning Assistant

Phase 4: Project Planning

| Field | Details |
| --- | --- |
| Project Title | EduGenie: Google Gemini Powered Learning Assistant |
| Phase | Phase 4: Project Planning |
| Prepared by | Nandhitha S |
| Mentor | Durga D |
| College / Team ID | Government Arts College (Autonomous) Salem-7 |
| Date | 28/09/2026 |

# 1. Project Overview

This plan describes how EduGenie is divided into milestones and sprints, who does what, the timeline, and the risks that could affect the project.

# 2. Milestones

| Milestone | Description | Deliverable |
| --- | --- | --- |
| Milestone 1 | Model selection and architecture | Gemini Flash chosen; folder structure (backend, frontend) created |
| Milestone 2 | Core functionality development | Q&A, Summarize and Quiz endpoints in FastAPI |
| Milestone 3 | Frontend development | index.html with tabs, styling and live integration |
| Milestone 4 | Deployment and testing | Application running locally at http://127.0.0.1:8000, tested |

# 3. Sprint Plan

| Sprint | Tasks | Duration | Status |
| --- | --- | --- | --- |
| Sprint 1 | Install Python, create Gemini API key, set up folders and requirements.txt | Day 1 | Completed |
| Sprint 2 | Build FastAPI backend with Q&A, Summarize and Quiz endpoints | Day 1 - 2 | Completed |
| Sprint 3 | Build HTML/CSS/JS frontend with tabs and result display | Day 2 | Completed |
| Sprint 4 | Integrate frontend and backend, add quiz answer checking and score | Day 2 - 3 | Completed |
| Sprint 5 | Testing, fixing errors, documentation and demo preparation | Day 3 - 4 | Completed |

# 4. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Developer | Setup, backend, frontend, integration, testing and documentation |
| Mentor | Guidance, review of documents and evaluation of the demo |

# 5. Tools and Resources

- Python and pip for the backend and libraries

- Command Prompt to install libraries and run the server

- Notepad to create and edit code files

- Google Chrome to open and test the application

- Google AI Studio to create the Gemini API key

# 6. Risk Analysis

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Free-tier API quota exceeded (HTTP 429) | AI responses stop temporarily | Wait for the retry delay, test in small steps, or use another API key |
| Gemini model name changes or is retired | Requests fail with a 404 error | Use the alias gemini-flash-latest and update MODEL_NAME when needed |
| No internet connection | Application cannot reach Gemini | Check connection before testing and before the demo |
| Quiz output is not valid JSON | Quiz cannot be displayed | Strict JSON prompt, code-fence cleanup and a clear error message |
| API key not set in a new Command Prompt | Invalid key error | Set GEMINI_API_KEY again before starting the server |
| Files saved with an extra .txt extension | Server cannot find main.py or index.html | Rename files using the ren command and check with dir |

# 7. Deliverables

- Working EduGenie application (backend and frontend)

- Eight phase documents: Brainstorming, Requirements, Design, Planning, Development, Testing, Documentation and Demonstration

- Screenshots of each module and of the running server

- Live demonstration to the mentor